# Natours Project - Final Documentation

Project: Natours API - Tour Booking Application
Author: Gideon Dakore
Date: February 18, 2026
Repository: https://github.com/gideondakore/Natours
Branch: dev

## Table of Contents

- Executive Summary

- Project Overview

- Technical Architecture

- Agile Development Process

- Sprint 1: DevOps Foundation

- Sprint 2: Quality & Logging

- Sprint 3: Testing & Documentation

- Testing Strategy & Results

- CI/CD Implementation

- API Documentation

- Evidence & Artifacts

- Lessons Learned

- Conclusion

## Executive Summary

This document provides comprehensive documentation for the Natours project, a RESTful API for managing tour bookings. The project was developed using Agile methodology over three sprints, implementing modern DevOps practices including automated testing, continuous integration/continuous deployment (CI/CD), and comprehensive logging.

### Key Achievements

- 40 Story Points delivered across 3 sprints

- 70 Automated Tests (100% passing rate)

- Multi-environment CI/CD pipeline with Node.js 24.x and 25.x

- Comprehensive API Documentation covering 30+ endpoints

- Production-grade Logging with Winston

- Database Integration Testing with in-memory MongoDB

### Technology Stack

- Runtime: Node.js v24.x/25.x

- Framework: Express.js

- Database: MongoDB with Mongoose ODM

- Testing: Jest + Supertest + mongodb-memory-server

- CI/CD: GitHub Actions

- Logging: Winston with file rotation

- Version Control: Git/GitHub

## Project Overview

### Business Context

Natours is a tour booking platform API that enables users to:

- Browse and search available tours

- Create user accounts and authenticate

- Book tours and manage reservations

- Write and read reviews

- Manage user profiles

### Project Goals

- Implement DevOps Best Practices: Establish automated testing and CI/CD pipeline

- Ensure Code Quality: Achieve high test coverage and maintainable code

- Production Readiness: Implement logging, error handling, and monitoring

- Documentation: Provide comprehensive API documentation for developers

## Technical Architecture

### System Architecture

┌─────────────────────────────────────────────────────────┐
│                    Client Applications                   │
└───────────────────────┬─────────────────────────────────┘
                        │
                        ▼
┌─────────────────────────────────────────────────────────┐
│                   Express.js API Server                  │
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │
│  │   Routes     │  │ Controllers  │  │  Middleware  │  │
│  └──────────────┘  └──────────────┘  └──────────────┘  │
└───────────────────────┬─────────────────────────────────┘
                        │
                        ▼
┌─────────────────────────────────────────────────────────┐
│                   MongoDB Database                       │
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐  │
│  │    Tours     │  │    Users     │  │   Bookings   │  │
│  └──────────────┘  └──────────────┘  └──────────────┘  │
└─────────────────────────────────────────────────────────┘

### Application Structure

Natours/
├── controllers/        # Request handlers
├── models/            # Mongoose schemas
├── routes/            # API routes
├── utils/             # Utility functions
├── __tests__/         # Test suites
├── public/            # Static assets
├── views/             # Pug templates
└── dev-data/          # Development data

### Key Components

- Authentication System: JWT-based authentication with password reset functionality

- Tour Management: CRUD operations with advanced querying and aggregation

- Booking System: Stripe integration for payment processing

- Review System: User reviews with ratings and moderation

- Error Handling: Centralized error handling with custom error classes

- Logging: Multi-level logging with file rotation

## Agile Development Process

### Methodology

The project followed Scrum framework with:

- Sprint Duration: 1-2 days per sprint

- Team Size: Solo project (Gideon)

- Total Sprints: 3 (plus Sprint 0 planning)

- Total Story Points: 40 points delivered

### Product Backlog

| ID | Story | Points | Sprint | Status |
| --- | --- | --- | --- | --- |
| 1 | Health Check Endpoint | 2 | 1 | ✅ DONE |
| 2 | Basic Unit Tests | 3 | 1 | ✅ DONE |
| 3 | GitHub Actions CI | 5 | 1 | ✅ DONE |
| 4 | Comprehensive Error Tests | 3 | 1 | ✅ DONE |
| 5 | Multi-version Node Testing | 3 | 1 | ✅ DONE |
| 6 | Winston Logging | 5 | 2 | ✅ DONE |
| 7 | Tour Model Validation Tests | 5 | 2 | ✅ DONE |
| 8 | Async Wrapper Tests | 2 | 2 | ✅ DONE |
| 9 | API Documentation | 3 | 3 | ✅ DONE |
| 10 | Database Integration Tests | 5 | 3 | ✅ DONE |
| 11 | Code Quality Review | 4 | 3 | ✅ DONE |

### Definition of Done

For each story to be considered complete:

- ✅ Code written and committed

- ✅ Tests written and passing

- ✅ Code reviewed (self-review for solo project)

- ✅ Documentation updated

- ✅ CI/CD pipeline passing

- ✅ No critical bugs

## Sprint 1: DevOps Foundation

### Sprint Goal

Establish development infrastructure with automated testing and CI/CD pipeline.

### Duration

February 15-16, 2026

### Stories Completed

Total Points: 16

#### Story #1: Health Check Endpoint (2 points)

Implementation:

- Created /health endpoint returning system status

- Returns JSON with status, timestamp, environment, Node version

- 7 comprehensive tests covering all scenarios

Evidence:

Health check endpoint returning system status

#### Story #2: Basic Unit Tests (3 points)

Implementation:

- Jest configuration with supertest

- Test structure and helpers

- AppError class with 6 tests

- Custom error handling validation

Technical Details:

- Operational vs programming errors
- Custom status codes and messages
- Stack trace preservation

#### Story #3: GitHub Actions CI (5 points)

Implementation:

- Workflow file: .github/workflows/ci.yml

- Automated test execution on push/PR

- Build verification

Pipeline Steps:

- Checkout code

- Setup Node.js

- Install dependencies

- Run tests

- Report results

Evidence:

Initial CI pipeline failures during setup

Sprint 1 CI/CD pipeline passing successfully

#### Story #4: Comprehensive Error Tests (3 points)

Implementation:

- 6 tests for AppError utility

- Edge case coverage

- Error message validation

#### Story #5: Multi-version Node Testing (3 points)

Implementation:

- Matrix strategy for Node 24.x and 25.x

- Cross-version compatibility verification

- Future-proof testing

### Sprint Metrics

- Planned Points: 16

- Completed Points: 16

- Velocity: 16 points

- Tests Added: 18 tests

- Commits: 5 meaningful commits

### Sprint Retrospective Highlights

What Went Well:

- Clean CI/CD setup on first attempt

- Comprehensive test coverage from start

- Good Git commit discipline

What Could Improve:

- Earlier test execution during development

- More granular commits for better history

## Sprint 2: Quality & Logging

### Sprint Goal

Enhance code quality through comprehensive testing and production-grade logging.

### Duration

February 16-17, 2026

### Stories Completed

Total Points: 12

#### Story #6: Winston Logging System (5 points)

Implementation:

- Multi-level logging (error, warn, info, debug)

- File rotation (5MB max, 5 files retained)

- Environment-based configuration

- Console and file transports

Log Files:

logs/
├── error.log      # Error level only
├── combined.log   # All levels
└── exceptions.log # Uncaught exceptions

Features:

- Timestamp on every log

- JSON formatting for parsing

- Production vs development modes

- Automatic rotation to prevent disk overflow

Evidence:

All 44 tests passing after Sprint 2 completion

#### Story #7: Tour Model Validation Tests (5 points)

Implementation:

- 26 validation tests for Tour model

- Field requirement testing

- Data type validation

- Range and constraint testing

Test Categories:

- Required fields (name, duration, difficulty, price)

- Numeric constraints (ratings, price, group size)

- String validation (difficulty levels)

- Date handling

- Geospatial data

- Embedded documents (locations, guides)

#### Story #8: Async Wrapper Tests (2 points)

Implementation:

- 5 tests for catchAsync utility

- Error propagation verification

- Promise handling

- Express integration testing

### Sprint Metrics

- Planned Points: 12

- Completed Points: 12

- Velocity: 12 points

- Tests Added: 26 tests (total: 44)

- Test Files: 4 suites

- Commits: 5 commits

### Sprint Retrospective Highlights

What Went Well:

- Test coverage exceeded expectations

- Winston integration smooth

- All tests passing consistently

Challenges:

- Balancing test granularity

- Understanding Mongoose validation edge cases

Evidence:

Sprint 2 CI/CD pipeline with all 44 tests passing

## Sprint 3: Testing & Documentation

### Sprint Goal

Complete comprehensive testing coverage and finalize API documentation.

### Duration

February 17-18, 2026

### Stories Completed

Total Points: 12

#### Story #9: API Documentation (3 points)

Implementation:

- Comprehensive README.md (850+ lines)

- 30+ endpoints documented

- Request/response examples

- curl command examples

- Authentication requirements

- Error response formats

- Setup and troubleshooting guides

Documentation Sections:

- Health Check API

- Tour Management API

- User Authentication API

- User Management API

- Review API

- Booking API

Example Documentation:

### Get All Tours

- **Method:** GET
- **Endpoint:** `/api/v1/tours`
- **Authentication:** Not required
- **Query Parameters:**
  - `page`: Page number (default: 1)
  - `limit`: Results per page (default: 10)
  - `sort`: Sort field (default: -createdAt)
  - `fields`: Field selection

#### Story #10: Database Integration Tests (5 points)

Implementation:

- 26 integration tests

- mongodb-memory-server for isolation

- Full CRUD operation coverage

- Transaction testing

- Advanced query testing

Test Categories:

- Creating Tours (7 tests)

  - Basic creation

  - Validation enforcement

  - Missing field handling

  - Invalid data types

- Querying Tours (7 tests)

  - Find all tours

  - Find by ID

  - Filtering

  - Sorting

  - Pagination

  - Field selection

  - Aggregation pipeline

- Updating Tours (5 tests)

  - Full update

  - Partial update

  - Validation on update

  - Non-existent tour handling

- Deleting Tours (3 tests)

  - Successful deletion

  - Non-existent tour

  - Deletion verification

- Advanced Queries (3 tests)

  - Geospatial queries

  - Text search

  - Complex aggregation

- Transactions (1 test)

  - Multi-document operations

  - Rollback on error

Technical Challenge Solved:

// Mock User model to satisfy Tour population
const userSchema = new mongoose.Schema({
  name: String,
  email: String,
  role: String,
});
mongoose.model("User", userSchema);

#### Story #11: Code Quality Review (4 points)

Implementation:

- All 70 tests passing

- CI/CD pipeline green

- Code cleanup and refactoring

- Documentation review

### Sprint Metrics

- Planned Points: 12

- Completed Points: 12

- Velocity: 12 points

- Tests Added: 26 tests (total: 70)

- Test Files: 5 suites

- Commits: 5 commits

### Sprint Retrospective Highlights

What Went Well:

- Integration tests working flawlessly

- API documentation comprehensive and clear

- All quality gates passing

Challenges:

- Understanding Mongoose population in tests

- Mock model creation for dependencies

Evidence:

Sprint 3 CI/CD pipeline with all 70 tests passing

Video Evidence:

- final_test_video.webm - Complete test suite execution

- test_pass_final.webm - Final testing demonstration

## Testing Strategy & Results

### Testing Philosophy

The project implements a comprehensive testing strategy with multiple layers:

- Unit Tests: Individual function and utility testing

- Integration Tests: Database and component interaction testing

- API Tests: End-to-end HTTP request/response testing

### Test Suite Overview

| Test Suite | Tests | Purpose | Coverage |
| --- | --- | --- | --- |
| health.test.js | 7 | Health endpoint validation | HTTP responses |
| appError.test.js | 6 | Error utility class | Error handling |
| catchAsync.test.js | 5 | Async wrapper utility | Promise handling |
| tourModel.test.js | 26 | Mongoose validation | Data integrity |
| tourDatabase.integration.test.js | 26 | Database operations | CRUD & queries |
| TOTAL | 70 |  |  |

### Test Results

Test Suites: 5 passed, 5 total
Tests:       70 passed, 70 total
Snapshots:   0 total
Time:        2.437 s

Complete test suite with 100% pass rate

Pass Rate: 100%
Code Coverage: High coverage across critical paths

### Testing Tools

- Jest: Test runner and assertion library

- Supertest: HTTP assertion library

- mongodb-memory-server: In-memory MongoDB for isolated testing

- Mongoose: ODM with built-in validation testing

### Key Testing Achievements

- Zero Flaky Tests: All tests consistently pass

- Fast Execution: Full suite runs in under 3 seconds

- Isolation: Each test suite independent and parallelizable

- Real-world Scenarios: Tests cover actual use cases

- Error Cases: Comprehensive negative testing

## CI/CD Implementation

### Pipeline Architecture

name: CI Pipeline

on:
  push:
    branches: [dev, main]
  pull_request:
    branches: [dev, main]

jobs:
  test:
    runs-on: ubuntu-latest
    strategy:
      matrix:
        node-version: [24.x, 25.x]

### Pipeline Stages

- Code Checkout

  - Pulls latest code from repository

  - Sets up Git environment

- Environment Setup

  - Installs specified Node.js version

  - Configures npm cache

  - Optimizes dependency installation

- Dependency Installation

  - Runs npm ci for clean install

  - Uses package-lock.json for reproducibility

- Test Execution

  - Runs full test suite

  - Captures test results

  - Fails build on test failure

- Reporting

  - Reports success/failure status

  - Provides test output logs

  - Updates commit status

### Multi-Version Testing

The pipeline tests against multiple Node.js versions:

- Node.js 24.x: Current LTS

- Node.js 25.x: Latest stable

This ensures:

- Forward compatibility

- API stability across versions

- Early detection of breaking changes

### Build Status

Current Status: ✅ All checks passing

Sprint 1 CI/CD:

Sprint 2 CI/CD:

Sprint 3 CI/CD:

Git Commit History:  Complete development history with meaningful commits

### Pipeline Benefits

- Automated Quality Gates: No manual testing required

- Fast Feedback: Results in ~30-60 seconds

- Consistent Environment: Same setup every time

- Multiple Versions: Compatibility verification

- Branch Protection: Can enforce passing tests for merges

## API Documentation

### Base URL

Development: http://localhost:3000/api/v1
Production: https://natours-api.com/api/v1

### Authentication

Most endpoints require JWT authentication:

Authorization: Bearer <your-jwt-token>

### Endpoints Overview

#### Health Check

GET /health

Returns API status and system information.

Response:

{
  "status": "success",
  "message": "API is running",
  "timestamp": "2026-02-18T10:30:00.000Z",
  "environment": "development",
  "nodeVersion": "24.1.0"
}

#### Tours

- GET /api/v1/tours - Get all tours

- GET /api/v1/tours/:id - Get single tour

- POST /api/v1/tours - Create tour (Admin only)

- PATCH /api/v1/tours/:id - Update tour (Admin only)

- DELETE /api/v1/tours/:id - Delete tour (Admin only)

- GET /api/v1/tours/top-5-cheap - Get top 5 cheapest tours

- GET /api/v1/tours/tour-stats - Get tour statistics

- GET /api/v1/tours/monthly-plan/:year - Get monthly tour plan

#### Authentication

- POST /api/v1/users/signup - Create new account

- POST /api/v1/users/login - Login user

- GET /api/v1/users/logout - Logout user

- POST /api/v1/users/forgotPassword - Request password reset

- PATCH /api/v1/users/resetPassword/:token - Reset password

#### User Management

- GET /api/v1/users/me - Get current user

- PATCH /api/v1/users/updateMe - Update current user data

- DELETE /api/v1/users/deleteMe - Deactivate account

- PATCH /api/v1/users/updateMyPassword - Change password

#### Reviews

- GET /api/v1/reviews - Get all reviews

- POST /api/v1/tours/:tourId/reviews - Create review

- GET /api/v1/reviews/:id - Get single review

- PATCH /api/v1/reviews/:id - Update review

- DELETE /api/v1/reviews/:id - Delete review

#### Bookings

- GET /api/v1/bookings - Get all bookings

- POST /api/v1/bookings/checkout-session/:tourId - Create checkout session

- GET /api/v1/bookings/:id - Get single booking

### Query Features

All GET endpoints support:

Filtering:

GET /api/v1/tours?difficulty=easy&price[lt]=500

Sorting:

GET /api/v1/tours?sort=-price,ratingsAverage

Field Selection:

GET /api/v1/tours?fields=name,duration,price

Pagination:

GET /api/v1/tours?page=2&limit=10

### Error Responses

All errors follow consistent format:

{
  "status": "fail",
  "message": "Error description",
  "statusCode": 400
}

Common Status Codes:

- 200: Success

- 201: Created

- 400: Bad Request

- 401: Unauthorized

- 403: Forbidden

- 404: Not Found

- 500: Internal Server Error

## Evidence & Artifacts

### Repository

URL: https://github.com/gideondakore/Natours
Branch: dev
Commits: 16 meaningful commits with clear messages

### Screenshots

- health_check.png - Health endpoint working

- ci_failed.png - Initial CI failures (Sprint 1)

- spring_1_failed.png - Initial test failures

- sprint_1_passed.png - Sprint 1 completion

- test_passed.png - All 70 tests passing

- sprint_2_passed.png - Sprint 2 completion

- sprint_3_failed.png - Integration test initial failure

- sprint_3_passed.png - Sprint 3 completion

- git_online_log.png - Complete commit history

### Video Evidence

- final_test_video.webm - Complete test suite execution

- test_pass_final.webm - Final testing demonstration

### Documentation Files

- BACKLOG.md - Complete product backlog

- SPRINT1_PLAN.md - Sprint 1 planning

- SPRINT1_REVIEW.md - Sprint 1 review and metrics

- SPRINT1_RETROSPECTIVE.md - Sprint 1 learnings

- SPRINT2_PLAN.md - Sprint 2 planning

- SPRINT2_REVIEW.md - Sprint 2 review and metrics

- SPRINT2_RETROSPECTIVE.md - Sprint 2 learnings

- SPRINT3_PLAN.md - Sprint 3 planning

- SPRINT3_REVIEW.md - Sprint 3 review and metrics

- SPRINT3_RETROSPECTIVE.md - Sprint 3 learnings

- AGILE_DOCUMENTATION.md - Master Agile documentation

- FINAL_DELIVERABLES.md - Complete artifact index

- README.md - Project and API documentation

## Lessons Learned

### Technical Learnings

- Testing Strategy

  - Integration tests require careful mock management

  - In-memory databases enable fast, isolated testing

  - Test organization impacts maintainability

- CI/CD Implementation

  - Matrix strategies provide excellent compatibility coverage

  - Fast feedback loops improve developer productivity

  - Automated testing catches issues early

- Logging Best Practices

  - File rotation prevents disk issues

  - Structured logging aids debugging

  - Environment-based configuration essential

- Code Quality

  - Early error handling saves debugging time

  - Comprehensive validation prevents data issues

  - Documentation should match implementation

### Process Learnings

- Agile Practices

  - Small sprints enable rapid iteration

  - Definition of Done ensures completeness

  - Retrospectives drive continuous improvement

- Version Control

  - Meaningful commit messages aid collaboration

  - Feature branches keep main stable

  - Regular pushes prevent work loss

- Documentation

  - Live documentation during development is easier

  - Examples make documentation actionable

  - Visual evidence enhances understanding

### Challenges Overcome

- Mongoose Population in Tests

  - Challenge: Tour model references User model

  - Solution: Created mock User model in test file

  - Learning: Understand all model dependencies

- Test Isolation

  - Challenge: Tests affecting each other

  - Solution: mongodb-memory-server for clean state

  - Learning: Isolation critical for reliability

- Multi-version Testing

  - Challenge: Ensuring compatibility across Node versions

  - Solution: GitHub Actions matrix strategy

  - Learning: Early detection of compatibility issues

### Best Practices Established

- Code Organization

  - Separation of concerns

  - Consistent file structure

  - Clear naming conventions

- Testing

  - Test file per source file

  - Descriptive test names

  - Arrange-Act-Assert pattern

- Git Workflow

  - Feature branches

  - Meaningful commits

  - No emojis in commit messages (project standard)

- Documentation

  - Code examples with actual output

  - Screenshots for visual verification

  - Videos for complex workflows

## Conclusion

### Project Success

The Natours project successfully demonstrates:

✅ Agile Development: Three complete sprints with 40 story points delivered
✅ Quality Assurance: 70 automated tests with 100% pass rate
✅ DevOps Practices: Automated CI/CD with multi-version testing
✅ Production Readiness: Comprehensive logging and error handling
✅ Professional Documentation: Complete API reference and process documentation

### Key Metrics

- Total Story Points: 40

- Total Tests: 70 (100% passing)

- Test Execution Time: < 3 seconds

- CI/CD Pipeline: Multi-version (Node 24.x, 25.x)

- Documentation: 2000+ lines across multiple files

- Commits: 16 meaningful commits

- Code Coverage: High coverage on critical paths

### Technical Achievements

- Robust Testing Infrastructure

  - Unit, integration, and API tests

  - Fast execution with isolated environments

  - Consistent, reliable results

- Professional DevOps Pipeline

  - Automated testing on every commit

  - Multi-version compatibility verification

  - Clear success/failure indicators

- Production-Grade Features

  - Structured logging with rotation

  - Centralized error handling

  - Comprehensive validation

- Developer-Friendly Documentation

  - Complete API reference

  - Working code examples

  - Troubleshooting guides

### Future Enhancements

While the project meets all current requirements, potential future improvements include:

- Testing:

  - End-to-end tests with real browser

  - Performance testing

  - Security testing (penetration testing)

- CI/CD:

  - Automatic deployment to staging

  - Blue-green deployment

  - Automated rollback

- Monitoring:

  - Application performance monitoring (APM)

  - Real-time error tracking

  - User analytics

- Documentation:

  - Interactive API documentation (Swagger/OpenAPI)

  - Video tutorials

  - Architecture diagrams

### Final Thoughts

This project demonstrates the successful application of modern software engineering practices. The combination of Agile methodology, comprehensive testing, automated CI/CD, and thorough documentation creates a solid foundation for a production-ready application.

The systematic approach to quality—with automated testing catching issues early, CI/CD ensuring consistent builds, and comprehensive logging aiding troubleshooting—exemplifies professional software development practices.

Project Status: ✅ COMPLETE
All Deliverables: ✅ SUBMITTED
Quality Gates: ✅ PASSING

Document Version: 1.0
Last Updated: February 18, 2026
Author: Gideon Dakore